| Model Risk — Executive Summary HSBC Asset Management ¦ Model Risk Committee Update | Status as of Jan 2026 RESTRICTED |
| --- | --- |

| AM IN-USE MODEL INVENTORY 20 models ▼ 1 vs May'25 | MODEL LANDSCAPE ACTIONS 5 on track 0 overdue | IMR — OPEN MRA ACTIONS 3 past due Remediation plans agreed | CMID / MRC ESCALATIONS None open No pending items |
| --- | --- | --- | --- |

| Theme | Sub-category | Status | Key update & upcoming deadline |
| --- | --- | --- | --- |
| AM RAS status | Model inventory | ON TRACK | No open items pending remediation. Update: AM in-use model inventory decreased by one to 20 (vs. May'25), driven by the decommissioning of the Tier 5 HSBC EE Simulator model. |
| Model Landscape | Model assurance / tiering | ON TRACK | Next milestone: Tiering reassessment due May 2027. Update: 2026 re-tiering exercise complete — of 20 in-use models, 1 is Tier 2, 2 are Tier 3, remaining 17 are Tier 4/5. |
|  | Model performance monitoring | ON TRACK | Upcoming: 3 ESG & Climate models due 2H 2026; remaining models 2027 and beyond. Action: Notify Model Owner(s) of ESG and Climate models on upcoming timelines. |
|  | Back-book validation | ON TRACK | Upcoming: 2 Tier 5 validations to start 4Q 2026. Action: Track submissions to ensure First LoD meets the Jul'26 cut-off. |
|  | Back-book full remediation | ON TRACK | Upcoming: 2 revalidations (1 Tier 4, 1 Tier 5) scheduled for Aug'26. Update: Revalidation dates per the updated Model Risk Policy — expected 2028. |
|  | Remediation | PAST DUE | Upcoming: Target 2028 (TBC). Action: Following up with Model Owner (I. Kohlmann) on remediation plan. |
| IMR engagement | Open MRA — action plan submission | PAST DUE | Overdue: Tier 5 BarraOne action plan is overdue (aging 31–60 days) with First LoD. Update: Plan submitted by MD for IMR approval late Jun'26; IMR confirmed review completion by 2nd week of Jul'26. |
|  | Open MRA — action plan review & approval | PAST DUE | Pending: MRI action plan associated with BSG PORT — review & approval pending with IMR. |
|  | Open MRA — action plan closure | ON TRACK | • SAA Optimizer model: remediation due Jun'26 (max recommended date 15 Oct'26). • BBG PORT model: remediation due Aug'26; First LoD applying for extension to 2027 (max recommended date 26 Mar'28). • IEA Net-Zero Pathways model: remediation due Dec'26 (max recommended date 06 Mar'27). • Action: notify SAA Optimizer model owner of upcoming timeline and confirm readiness to submit remediation evidence. |
| CMID | Items for MRC escalation | ON TRACK | No pending items for review. No items for MRC escalation. |

Note: Commentary is refreshed on an exception basis (past due or escalation); other entries are retained unless there is a material status change.

RESTRICTED